# Municipal Water Conservation Guide

A Roadmap for Getting Started and Advancing Practices

## Roadmap Table

The Water Conservation Roadmap is a master table designed to help you organize, track, and implement your municipality’s water conservation actions. As you work through Steps 2 and 3 in the Guide, you’ll use this table to record each action you identify, clarify its purpose, assign roles and responsibilities, and outline the resources, timeline, and metrics needed for success. By the end, the Roadmap will outline a clear, actionable plan that supports you in getting started and outlines a path for progressing your water conservation efforts.

* indicates required field

| A* | B* | C | D* | E* | F | G* | H* | I |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Information Gap/Challenge to Be Addressed or Strength to Leverage* The specific gap, challenge, or opportunity this action responds to or the strength this action leverages | Action What do you plan to do?* | What the Action Aims to Accomplish The intended outcome or benefit | Roles and Responsibilities* Who is leading, accountable, consulted, and/or informed for this action? | Priority* How urgent or foundational the action is (High/Medium/Low) | Resources and Dependencies What is needed to implement? | Timeline* Target start/end dates or milestones | Progress metrics* How will you measure progress? | Status/Notes Current status, barriers, adjustments, completion date |
| Missing information about water consumption | Consult with operators to determine the best way to collect more data on our system. | Improves accuracy and completeness of water consumption data. | Operations Manager (Lead), Council (Accountable), Finance (Consulted) | High | Budget for meters, staff time, Council approval | Fall 2025 Budget planning Begin implementation in Q1-Q2 2026 | Number of meters installed; % of system metered | In progress; awaiting budget approval |

| Missing information about water consumption | Identify opportunities to make the determination of water consumption and estimation of water losses more accurate. Prioritize these opportunities from most impact to least impact. | Improves accuracy of water loss estimates and helps target efforts where they are most needed. | Operators (Consulted), Council (Informed) | High | Access to historical consumption data | 2026 | Number of opportunities identified; % of high-impact opportunities implemented | In progress; initial data review underway |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water consumption data is only available annually | Explore options for more frequent data collection (e.g., monthly or real-time meter readings) to better track trends and respond to issues. | Enables more timely and responsive water management. | Public Works staff (Lead), Operators (Consulted) | High | Meter reading equipment, staff time | Late 2026 | Frequency of data collection; monthly data quality | Not started; need to assess feasibility |
| Communication with Council about water conservation is informal and ad hoc | Establish a regular reporting process to Council on water conservation progress and needs. | Helps keep Council informed and engaged in water conservation decisions. | Water Conservation Coordinator (Lead), Council (Informed) | Medium | Staff time, reporting template | Late 2026, Ongoing | Number of reports delivered; Council feedback | Not started; need to finalize data first |
| Aging water infrastructure | Identify which aging infrastructure is of highest priority to address. | Enables targeted investment in infrastructure renewal, reducing risk of | Public Works (Lead), Council (Accountable) | Medium | Asset inventory, staff time, condition assessment information |  | Completion of prioritization report | Planned; awaiting completion of asset inventory |

|  |  | failures and water loss. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Aging water infrastructure | Connect water conservation with asset management and develop a prioritized infrastructure renewal plan, considering areas with known leaks or frequent failures. | Reduces water loss and improves system reliability. | Public Works (Lead), Asset Manager (Accountable), Council (Consulted) | High | Asset inventory, leak detection equipment, capital budget | Q1 2027 | Number of leaks repaired; infrastructure renewal milestones | Planned; asset inventory underway |
| Limited staff capacity | Establish a team dedicated to understanding your water context. | Builds organizational capacity for effective water management and conservation planning. | Public works staff (Lead), HR (Consulted), Council (informed) | High | Staff time, hiring and training resources, budget for staff |  | Team established; staff feedback | Not yet started; Proposal to Council pending |
| Strong community support | Launch a public education campaign to encourage water-saving behaviors and build on existing community engagement. | Increases public awareness and participation in water conservation efforts. | Communications staff (Lead), Public works staff (Consulted) | Medium | Outreach materials, staff time, budget for events | Fall 2026 campaign launch | Number of events; Community engagement metrics; feedback surveys | Not started |